# CEPHO.AI: The Grand Master Plan (The Bible)

Version: 11.0 (Audit-Enhanced) Date: March 2, 2026 Status: This document is the single, definitive source of truth for all CEPHO platform development. It supersedes and consolidates all previous plans, specs, and audit findings.

## 1. The Methodology (The Four Commandments)

To ensure real, measurable progress, all work will be measured against the following principles. No task will be marked “complete” unless it meets these criteria:

- Code is Not Enough: A feature is not “done” when the code is written. It is done when it is live, stable, and functional.

- Data is Mandatory: A feature is not “done” if its underlying database table is empty. It must be seeded with realistic data.

- Stubs are Not Features: Code that returns hardcoded, fake, or placeholder data will be classified as a STUB and will not be counted as complete until it is wired to a real data source (DB or live API).

- UI Must Be Professional: A page is not “done” until it has proper loading states (skeletons preferred), error handling, and contextual empty states. It must also be responsive on mobile.

## 2. The Grand Master Plan (v10.0)

This is the full, original v10.0 plan, preserved exactly as it was written. It provides the complete architectural vision for the platform.

### 2.1. Executive Summary

CEPHO.AI is an autonomous platform designed to replicate and automate the core functions of a world-class Chief of Staff. This Grand Master Plan is the single, definitive roadmap for transforming the platform from its current Grade E state to Grade A+ — a genuinely intelligent, fully autonomous, enterprise-ready platform with no features missing.

This definitive v10.0 plan is the final and most complete version. It incorporates a deep, comprehensive review to close the final 5 architectural gaps, ensuring the platform is not only intelligent and autonomous but also robust, manageable, and operationally excellent from day one. This is the final, executable blueprint. There are no gaps remaining.

| Phase | Name | Core Focus | Grade |
| --- | --- | --- | --- |
| Phase 0 | Pre-Conditions & Toolchain | CI/CD, branch strategy, env vars, seed data, ADRs, full test strategy, toolchain setup. | E → D |
| Phase 1 | Stabilise & Fix | All crashes, security holes, broken routes, orphaned tables. | D → B |
| Phase 2 | Digital Twin & Intelligence | The complete 4-module Digital Twin, vector DB, agent memory, Shadow Mode, email/meeting intelligence. | B → A- |
| Phase 3 | Innovation, Voice & Automation | The Innovation Hub & Idea Portal, voice-first interface, push briefings, CEPHO Score, cron jobs. | A- → A |
| Phase 4 | Flywheel, Scale & Teams | The Innovation Flywheel engine, monetisation, multi-tenancy, team workspaces, performance optimisation. | A → A+ |
| Phase 5 | Operational Excellence & Learning | The Innovation Flywheel feedback loop, outcome tracking, runbook, alerting, audit log, pen testing, DR/BC. | A+ → A+* |
| Phase 6 | Differentiated Intelligence | Agent performance dashboard, continuous learning, War Room, network & regulatory intelligence. | A+* → A+** |
| Phase 7 | Full Autonomy | The Autonomous Execution Engine and Persephone Board, enabling true One-Sentence Execution. | A+** → A+*** |
| Phase 8 | Admin & Governance | The secure admin dashboard, user management, system analytics, and agent oversight. | A+*** → A+**** |

### 2.2. The 5 Final Gaps Closed in v10.0

- No Central Settings & Permissions Engine (Solved by Appendix T)

- No Standardized Document Templating (Solved by Appendix U)

- No “God Mode” Admin Dashboard (Solved by Phase 8)

- No Guided Onboarding Flow (Solved by Appendix V)

- Incomplete DevOps & Environments (Solved by Appendix W)

## 3. v11 Additions: The Active Remediation Plan (Post-Audit)

This new section contains the immediate, active plan to address the gaps identified in the March 2nd independent audit. It is organized into four sprints, prioritizing foundational stability, then fixing fake logic, then implementing AI, and finally polishing.

### 3.1. Live Completion Tracker

| Sprint | Tasks | Status |
| --- | --- | --- |
| Sprint 1: Data & Stability | 4 | 0% (0/4) |
| Sprint 2: Fix Stubs & Interactions | 5 | 0% (0/5) |
| Sprint 3: Real AI Everywhere | 4 | 0% (0/4) |
| Sprint 4: Integrations & Polish | 4 | 0% (0/4) |
| TOTAL | 17 | 0% (0/17) |

### 3.2. Sprint 1: Data & Stability (The Foundation)

Goal: Every page loads gracefully and shows realistic data. No more empty states or jarring loading spinners.

| Task ID | Description | Status | Verification |
| --- | --- | --- | --- |
| S1-01 | Seed All Empty Tables | Not Started | - [ ] voice_notes, partnerships, nps_responses, brand_kit, memory_bank, and 5 other key tables have realistic seed data. |
| S1-02 | Implement Skeleton Loading | Not Started | - [ ] All 29 pages use Skeleton components during isLoading states. No more simple spinners. |
| S1-03 | Implement Error Boundaries | Not Started | - [ ] A global error boundary is implemented to prevent full-page crashes. |
| S1-04 | Contextual Empty States | Not Started | - [ ] All empty states are replaced with contextual messages and a clear Call to Action (CTA). |

### 3.3. Sprint 2: Fix Stubs & Broken Interactions (Make it Real)

Goal: Eliminate all fake logic. Every button and data point is connected to a real, working backend.

| Task ID | Description | Status | Verification |
| --- | --- | --- | --- |
| S2-01 | Rewrite aiAgentsMonitoring | Not Started | - [ ] The hardcoded getAgentMetrics function is deleted. - [ ] The router queries a new agent_metrics table in the DB. |
| S2-02 | Fix externalIntegrations | Not Started | - [ ] The router is rewritten to check for real OAuth tokens in the integrations table. - [ ] Hardcoded isConfigured: false is removed. |
| S2-03 | Fix Project Genesis Agent Assignment | Not Started | - [ ] The wizard correctly assigns a real AI agent ID when a new project is created. |
| S2-04 | Fix Theme Persistence | Not Started | - [ ] The theme color selection is saved to the user_settings table via settings.update and persists on refresh. |
| S2-05 | Fix Vault Sidebar Link | Not Started | - [ ] The main sidebar link for “The Vault” correctly navigates to /settings?tab=vault. |

### 3.4. Sprint 3: Real AI Everywhere

Goal: Every feature that claims to use AI is connected to a real large language model.

| Task ID | Description | Status | Verification |
| --- | --- | --- | --- |
| S3-01 | Wire AI SME Consultation | Not Started | - [ ] The expertConsultation.create mutation sends a real prompt to an LLM and returns a streaming response. |
| S3-02 | Wire Victoria’s Briefing Generation | Not Started | - [ ] The “Generate Briefing” button uses an LLM to generate content based on user context. |
| S3-03 | Wire Evening Review AI Summary | Not Started | - [ ] The evening review session generates a real AI-powered summary of the day’s events. |
| S3-04 | Wire Memory Bank Population | Not Started | - [ ] The memory_bank table is populated with key insights and facts derived from user interactions and documents. |

### 3.5. Sprint 4: Integrations & Polish

Goal: Connect to the outside world and apply a final layer of professional polish.

| Task ID | Description | Status | Verification |
| --- | --- | --- | --- |
| S4-01 | Implement Notion Integration | Not Started | - [ ] Full OAuth 2.0 flow is implemented. - [ ] Users can connect their Notion account and sync pages. |
| S4-02 | Implement Google Calendar Integration | Not Started | - [ ] Full OAuth 2.0 flow is implemented. - [ ] Users can connect their calendar and see events. |
| S4-03 | Fix All Mobile Overflow Issues | Not Started | - [ ] All 29 pages are fully responsive and have no horizontal scroll on a standard mobile viewport. |
| S4-04 | Update README.md | Not Started | - [ ] The root README.md is updated with the project’s current status, tech stack, and setup instructions. |

## 4. Appendix: Core Architectural Specifications (from v10)

This section contains the full, original specifications for the platform’s core architectural pillars, preserved from the v10.0 plan.

### Appendix Q: The Digital Twin Architecture

Full specification for the 4-module Digital Twin: Ingestion & Calibration, Cognitive & Personality Model, Behavioral Simulation, and Dynamic Prompt Assembler.

### Appendix R: The Innovation Hub & Flywheel Architecture

Full specification for the 6-step Innovation Flywheel: Capture, Enrich, Prioritize, Convert, Execute, and Learn.

### Appendix S: The Autonomous Execution Engine & Persephone Board

Full specification for the One-Sentence Execution workflow, the Chief of Staff orchestrator agent, and the Persephone Board visualization layer.

### Appendix T: The Settings & RBAC Engine

Full specification for the Role-Based Access Control system, the hierarchical settings engine, and the dedicated settings API.

### Appendix U: The Document & Templating Engine

Full specification for the centralized microservice for generating professionally branded and formatted documents.

### Appendix V: The User Onboarding & Activation Flow

Full specification for the multi-step welcome wizard to guide new users through setup and demonstrate immediate value.

### Appendix W: The DevOps & Environments Lifecycle

Full specification for managing dev, staging, and production environments, with automated database migrations and a safe rollback strategy.