# CEPHO “The Brain” — A-Grade Remediation Plan

Author: Manus AI
Date: March 01, 2026
Status: Proposed Plan

## 1. Executive Summary

This document outlines the definitive, prioritized plan to elevate the CEPHO “The Brain” platform from its current B- grade to an A-grade, production-ready system. The previous audit and remediation sprint (Sprint 6) stabilized the platform and established a consistent UI foundation. This plan builds on that work to address all remaining gaps in functionality, wiring, and quality.

The core focus of this plan is a complete overhaul of the AI Agent system, wiring up all stubbed-out functionality to create a truly intelligent, autonomous workforce. It also includes a full review and implementation of all remaining pages, APIs, and user flows to ensure every button is functional and every system behaves as expected according to the Quality Management System (QMS).

This plan is organized into three sprints, each with a clear focus, to systematically address all outstanding issues and deliver a truly A-grade platform.

## 2. Remediation Sprints & Priorities

| Sprint | Priority | Key Objectives |
| --- | --- | --- |
| Sprint 7: The Wiring Sprint | High | Wire all remaining pages, APIs, and settings. Fix all stubbed functionality. Ensure every button on every page performs a real, meaningful action. |
| Sprint 8: The AI Agent Overhaul | Critical | Implement the full AI Agent lifecycle: task assignment, autonomous execution, continuous learning, and a Chief of Staff approval workflow. |
| Sprint 9: The A-Grade Polish | Medium | Finalize mobile responsiveness, add comprehensive loading/error states, clean up all dead code and documentation, and ensure full QMS compliance. |

## 3. Sprint 7: The Wiring Sprint (High Priority)

Goal: Eradicate all dead buttons and stubbed functionality. Every user interaction must be wired to a real backend process.

| Item ID | Feature | Specific Task | Technical Implementation |
| --- | --- | --- | --- |
| WIR-01 | Settings Page | Wire all user profile and preference settings to the backend. | Implement settings.updateProfile and settings.updatePreferences mutations in settings.router.ts. Connect the form onSubmit handlers in Settings.tsx to call these mutations. |
| WIR-02 | Integrations | Implement real OAuth connection flows for Notion, GitHub, and Google Calendar. | The current integrations.connect procedure only saves a token to the DB. This needs to be expanded to perform the full OAuth 2.0 handshake for each service, storing the resulting access and refresh tokens securely. |
| WIR-03 | Vault Page | Implement file upload, encryption, and retrieval functionality. | Create a new vault.router.ts with procedures for upload, list, and get. Use a secure, encrypted S3 bucket for storage. The upload procedure will handle encryption before storing the file. |
| WIR-04 | AI Experts Page | Replace all mock data with real data from the backend. | This page is currently 100% local state. Create a new aiExperts.router.ts with procedures to listExperts, createTeam, and getKickoffQuestions. Refactor AIExperts.tsx to use useQuery and useMutation hooks instead of useState with mock data. |
| WIR-05 | Operations Page | Implement real-time monitoring for system status and key metrics. | Create a new operations.router.ts with a getSystemStatus procedure that pulls data from a new system_metrics table in the database. Use useQuery with a refetchInterval in OperationsPage.tsx to get live data. |
| WIR-06 | Statistics Page | Wire all charts and stats to a real analytics backend. | Create a new statistics.router.ts with procedures to calculate and return key platform metrics (e.g., user engagement, feature usage). Replace all hardcoded data in Statistics.tsx with useQuery calls. |

## 4. Sprint 8: The AI Agent Overhaul (Critical Priority)

Goal: Transform the AI Agents from a static list into a fully autonomous, intelligent workforce that drives the platform forward.

| Item ID | Feature | Specific Task | Technical Implementation |
| --- | --- | --- | --- |
| AIA-01 | Agent Task Engine | Design and build a system for assigning, executing, and tracking tasks for each AI agent. | Create new DB tables: agent_tasks and task_runs. The aiAgents.router.ts will get new procedures like assignTask and updateTaskStatus. Each agent will have a run method that gets called by a central task runner. |
| AIA-02 | Continuous Learning | Implement the mechanism for agents to research their field and propose improvements. | Each agent’s run cycle will include a research step that uses a web search API to find relevant articles and new technologies. If an improvement is found, the agent will create an improvement_requests record in the DB. |
| AIA-03 | CoS Approval Workflow | Build the UI and backend logic for the Chief of Staff to review and approve/deny agent improvement requests. | The AIAgentsMonitoringPage.tsx will be updated to show a list of pending improvement requests. The existing reviewRequest mutation in aiAgentsMonitoring.router.ts will be used to handle the approval/denial logic. |
| AIA-04 | Daily Reporting | Implement the automated generation of daily reports from each agent, consolidated for the Chief of Staff. | The getDailyReports procedure in aiAgentsMonitoring.router.ts will be enhanced to pull data from the task_runs and improvement_requests tables to generate a comprehensive summary of each agent’s activities. |
| AIA-05 | Agent Specialization | Implement the unique roles and responsibilities for each of the 51 agents as defined in AI_AGENTS_ROLES_AND_RESPONSIBILITIES.md. | The generic run method will be replaced with specialized methods for each agent category (e.g., runCommunicationTask, runContentCreationTask). These methods will contain the specific logic for each agent’s function. |

## 5. Sprint 9: The A-Grade Polish (Medium Priority)

Goal: Address all remaining quality, consistency, and documentation issues to achieve a true A-grade standard.

| Item ID | Feature | Specific Task | Technical Implementation |
| --- | --- | --- | --- |
| POL-01 | QMS Compliance | Ensure all pages and workflows adhere to the standards defined in PAGE_FORMAT_STANDARD.md and CEPHO_QUALITY_MANAGEMENT_SYSTEM.md. | Refactor the remaining pages (DailyBrief, EveningReview, ChiefOfStaff, etc.) to use the PageShell component. Ensure all button styles and layouts are consistent with the established design system. |
| POL-02 | Mobile Responsiveness | Conduct a full review of the mobile experience and fix all remaining layout, overflow, and interaction issues. | Address the fixed-width elements identified in the audit (e.g., in NexusDashboard.tsx and ExpertChatPage.tsx). Test every page on a mobile device and ensure all content is readable and all buttons are tappable. |
| POL-03 | Loading & Error States | Add comprehensive loading skeletons and user-friendly error messages to all pages with data fetching. | Implement loading skeletons for COSTraining.tsx and EveningReview.tsx. Add isError checks and display user-friendly error components for all useQuery calls, especially in COSTraining.tsx and DevelopmentPathway.tsx. |
| POL-04 | Project Genesis Flow | Verify and, if necessary, fix the end-to-end flow from idea promotion in the Innovation Hub to project creation and phase tracking in Project Genesis. | The promoteToGenesis mutation appears correct, but this needs to be tested end-to-end. Create a test case that starts with an idea, promotes it, and then verifies that the project appears correctly in the ProjectGenesisPage. |
| POL-05 | Code & Doc Cleanup | Remove all dead code, unused files, and stubbed routers. Update all documentation to reflect the final state of the platform. | Delete the server/routers/stubs directory. Remove all TODO, FIXME, and HACK comments from the codebase. Update ARCHITECTURE.md and API_DOCUMENTATION.md to be 100% accurate. |

This plan provides a clear path to an A-grade platform. By executing these three sprints, we will deliver a robust, fully-functional, and high-quality product that meets all user expectations and aligns with the project’s ambitious vision.